## Slide 1: CRITICAL PATH ANALYSIS
Early Start | DURATION | Early Finish
TASK |  | 
Late Start | FLOAT | Late Finish
0 | 2 | 2
1.1 |  | 
2 | 3 | 5
1.2 |  | 
 | 2 | 
1.3 |  | 
N.B. start and finish dates are always “end of” a month; so task 1.1 starts at the “end of month 0”
 | 3 | 
2.1 |  | 
 | 3 | 
2.4 |  | 
 | 5 | 
3.1 |  | 
 | 2 | 
2.2 |  | 
 | 3 | 
3.2 |  | 
 | 4 | 
2.3 |  | 
 | 5 | 
3.3 |  | 
 | 3 | 
3.4 |  | 
 | 4 | 
3.5 |  | 
 | 2 | 
3.6 |  | 
 | 1 | 
3.7 |  | 
TRADITIONAL
DESIGN & BUILD